MOBILITYGRID by PayYantra

IMPLEMENTATION STATUS DOCUMENT

PRD v1.0 + DevSpec v2.0 → Current Codebase Mapping

DATE: June 07, 2026   |   AUTHOR: Shayla Tyagi, CTO   |   STATUS: Active Development   |   VERSION: v1.0

STATUS KEY

| ✓ BUILT | ~ PARTIAL | ✗ PENDING |
| --- | --- | --- |

# 1. Current Deployment State

The platform is live in two separate deployments. The planned AWS production architecture (ECS/RDS/S3/SQS) is not yet deployed — Phase 1 runs on Render + Neon + Vercel.

| Component | Current (Live) | Target (DevSpec) |
| --- | --- | --- |
| Backend API | backend/ → Render (mg-qw5s.onrender.com) | apps/api/ → AWS ECS Fargate |
| Driver/Owner App | frontend/ → Vercel (mg-sandy.vercel.app) | apps/pwa/ → AWS S3 + CloudFront |
| Admin/Owner Web | apps/web/ → Render deploy target | apps/web/ → AWS Amplify |
| Database | Neon PostgreSQL (shared) | RDS PostgreSQL 15 Multi-AZ (ap-south-1) |
| File Storage | Not yet implemented | AWS S3 (mobilitygrid-docs — private) |
| Cache / Rate Limit | In-memory Map (resets on restart) | ElastiCache Redis 7 |
| Async Messaging | Not implemented | SQS FIFO (webhook, notifications, audit) |
| Secrets | Render env vars + .env files | AWS Secrets Manager |
| CI/CD | Manual git push → Render auto-deploy | GitHub Actions → ECR → ECS |

# 2. PRD Feature Status

## 2.1 Authentication & Access Control (PRD §4.1)

| ID | Requirement | Status | Implementation |
| --- | --- | --- | --- |
| AUTH-01 | Phone OTP login for all roles | BUILT | backend/src/routes/auth.js → /send-otp, /verify-otp. frontend: Login.js, DriverPWA.js |
| AUTH-02 | OTP valid 10 minutes | BUILT | auth.js: INSERT with NOW() + INTERVAL '10 minutes' |
| AUTH-03 | Max 3 failed OTP → 15-min lockout | BUILT | auth.js: otpAttempts Map, MAX_ATTEMPTS=3, LOCKOUT_MS=15min |
| AUTH-04 | JWT session 30-day expiry | BUILT | middleware/auth.js: generateToken + jwt.sign {expiresIn: '30d'} |
| AUTH-05 | Role-based access — owner cannot see other owner's data | PARTIAL | Owner filter by ownerId param; not enforced by JWT claim on all routes in backend/ |
| AUTH-06 | Manager JWT with permissions array | PARTIAL | Manager table + routes exist in backend/src/routes/owner/manager.routes.js; JWT does not yet include permissions[] |
| AUTH-07 | Manager access revoked if subscription lapses | PENDING | Subscription check not implemented |
| AUTH-08 | Logout clears session | PENDING | No /logout endpoint; client just removes localStorage token |

## 2.2 Driver Management (PRD §4.2)

| ID | Requirement | Status | Implementation |
| --- | --- | --- | --- |
| DRV-01 | Owner adds driver (name, phone, emergency contact) | BUILT | backend: payment.js /owner/add-driver + owner/driver.routes.js /add. Frontend: OwnerApp.jsx DriversTab |
| DRV-02 | Phone number unique across platform | PARTIAL | DB has unique constraint on mobile_number; API returns error but message not user-friendly |
| DRV-03 | Bulk CSV import (up to 500 drivers) | PARTIAL | Endpoint exists: /owner/bulk-upload (payment.js). Frontend upload UI exists in OwnerApp.jsx. Error-per-row reporting not implemented |
| DRV-04 | Owner deactivates driver (cannot login, assignment closed) | PARTIAL | Status field exists; deactivation UI in OwnerApp. Login block not enforced in verify-otp |
| DRV-05 | Full driver profile: status, current vehicle, last 30 payments | PARTIAL | Profile shown in OwnerApp DriversTab; assignment history via /owner/driver-history/:id. Last 30 payments pending |
| DRV-06 | Filter/search drivers by name, phone, status | PARTIAL | Frontend has search input in OwnerApp; backend has no server-side filter — all drivers fetched then filtered client-side |
| DRV-07 | Paginated driver list (max 50/page) | PENDING | No pagination; all drivers returned in one query |

## 2.3 KYC & Document Management (PRD §4.3)

| ID | Requirement | Status | Implementation |
| --- | --- | --- | --- |
| KYC-01 | Driver uploads Aadhaar, PAN, DL, Bank Account separately | PARTIAL | backend/src/routes/kyc.js: verify-pan, aadhaar-initiate/verify, verify-dl, verify-bank. Frontend: DriverPWA.js KYC section. S3 upload not wired — files currently not stored |
| KYC-02 | Documents stored in AWS S3 | PENDING | S3 service scaffolded in apps/api/src/services/; not connected to backend/ (live backend). Files not persisted |
| KYC-03 | Documents via 15-minute pre-signed URLs only | PENDING | No pre-signed URL implementation in live backend |
| KYC-04 | 5MB file size limit | PARTIAL | Multer configured in uploads.js with limits. Client-side limit not enforced |
| KYC-05 | Accepted formats: JPEG, PNG, PDF | PARTIAL | Multer fileFilter in uploads.js. Client validation not shown |
| KYC-06 | Admin approves/rejects with reason | BUILT | backend/src/routes/admin.js: PATCH /kyc/:driverId/approve and /reject. apps/web: admin/kyc/page.tsx |
| KYC-07 | Driver notified on approval/rejection | PENDING | No notification triggered on KYC status change |
| KYC-08 | Rejected document shows re-upload button | PARTIAL | Frontend DriverPWA.js shows KYC status; re-upload flow not confirmed end-to-end |
| KYC-09 | KYC required before vehicle assignment (configurable) | PENDING | Assignment endpoint does not check KYC status |

## 2.4 Vehicle Management (PRD §4.4)

| ID | Requirement | Status | Implementation |
| --- | --- | --- | --- |
| VEH-01 | Register vehicle (reg number, type, model); no duplicates | BUILT | backend: /owner/vehicles POST (payment.js) + owner/vehicle.routes.js. Frontend: OwnerApp VehiclesTab |
| VEH-02 | Four states: Available, Assigned, Under Maintenance, Inactive | PARTIAL | operational_status field exists. State transitions not fully enforced in DB/controller |
| VEH-03 | Mark under maintenance with reason | PARTIAL | Status update endpoint in auth.js PUT /owner/vehicles/:id/status. Reason field not confirmed |
| VEH-04 | Full assignment history per vehicle | BUILT | backend: /owner/vehicle-history/:vehicleId. Frontend: OwnerApp vehicle detail |
| VEH-05 | Inactive vehicles soft-deleted | PARTIAL | No hard delete; status set to INACTIVE. Cannot be reactivated by admin — pending |

## 2.5 Vehicle Assignment (PRD §4.5)

| ID | Requirement | Status | Implementation |
| --- | --- | --- | --- |
| ASN-01 | Assign vehicle to driver with rent model | BUILT | backend/src/routes/assignment.js: POST /assign-with-rent. Frontend: OwnerApp HandoverTab |
| ASN-02 | One driver → one vehicle enforced | PARTIAL | Checked in assignment controller; no DB unique partial index yet |
| ASN-03 | One vehicle → one driver enforced | PARTIAL | Same as ASN-02 — application-level only, no DB constraint |
| ASN-04 | Unassign; incentive calculated at that moment | PARTIAL | Unassign endpoint exists in assignment.js. Incentive config exists but auto-calculation on unassign not confirmed |
| ASN-05 | Full assignment history maintained | BUILT | backend: /owner/driver-history/:driverId, /owner/vehicle-history/:vehicleId |
| ASN-06 | Rent models: Daily, Weekly, Monthly | BUILT | rent_type field in assign-with-rent endpoint; OwnerApp supports selection |
| ASN-07 | Deposit amount recorded per assignment | BUILT | deposit_amount in assignment payload; stored in driver_ledger as DEPOSIT_CHARGE |

## 2.6 Rent Collection — UPI / Digital (PRD §4.6)

| ID | Requirement | Status | Implementation |
| --- | --- | --- | --- |
| PAY-01 | Driver initiates UPI payment from driver app | BUILT | backend: /create-order (payment.js) → PayYantra API. Frontend: DriverPWA.js pay() function → window.location.href redirect |
| PAY-02 | PayYantra webhook updates payment status in real time | PARTIAL | backend: POST /webhook (payment.js) receives and updates ms_orders. SQS decoupling not implemented — DB write in webhook path |
| PAY-03 | Duplicate webhook delivery does not double-credit | PARTIAL | transaction_status check before processing exists; no SELECT FOR UPDATE or FIFO SQS idempotency |
| PAY-04 | Driver receives payment confirmation notification | PARTIAL | In-app notification inserted on success. WhatsApp/push notification not implemented |
| PAY-05 | Owner sees payment in dashboard without refresh | PARTIAL | Polling via useEffect in OwnerApp.jsx every 30s. No WebSocket real-time push |
| PAY-06 | Payment status: Pending, Success, Failed, Cancelled | BUILT | ms_orders.transaction_status field; visible in TransactionsTab |

## 2.7 Rent Collection — Cash / Manual (PRD §4.7)

| ID | Requirement | Status | Implementation |
| --- | --- | --- | --- |
| CASH-01 | Owner records cash: driver, amount, date, notes | BUILT | backend: POST /owner/cash-payment (payment.js). Frontend: OwnerApp DriversTab → Record Cash modal → POST with driverPhone, amount |
| CASH-02 | Manager can record cash if record_cash permission granted | PARTIAL | Manager routes exist; permission gate not wired to cash endpoint in live backend/ |
| CASH-03 | Dashboard shows online vs cash split for today | BUILT | OwnerApp.jsx TransactionsTab: liveTx (online) and cashTx (CASH) filtered separately; totals shown. HomeTab shows 30-day chart split |
| CASH-04 | Cash entries editable within 24 hours | PENDING | No edit endpoint for cash entries; out of scope for current sprint (PRD P2) |

## 2.8 Driver Wallet & Ledger (PRD §4.8)

| ID | Requirement | Status | Implementation |
| --- | --- | --- | --- |
| WAL-01 | Every driver has a wallet with running balance | BUILT | driver_ledger table + wallet_balance. backend: /driver/wallet. Frontend: DriverPWA.js WalletTab |
| WAL-02 | All entry types visible in ledger | PARTIAL | DAILY_RENT, CASH_PAYMENT implemented. ADVANCE_CREDIT, REPAIR_CREDIT, DAMAGE_CHARGE, PENALTY, REFUND, DEPOSIT_CHARGE, INCENTIVE types exist in schema but not all triggered |
| WAL-03 | Owner adds any wallet entry with description | BUILT | backend: POST /owner/ledger-entry (payment.js). Frontend: OwnerApp DriversTab manual ledger entry |
| WAL-04 | Driver sees full ledger paginated | PARTIAL | Ledger shown in DriverPWA.js. No pagination — full history returned. OwnerApp shows per-driver ledger via /owner/driver-ledger |
| WAL-05 | Wallet balance consistent with ledger sum | PARTIAL | Balance updated on transaction; no verification transaction wrapping balance update + ledger insert together |
| WAL-06 | Net position: amount due / in credit / settled | BUILT | DriverPWA.js shows dues; OwnerApp shows per-driver balance |
| WAL-07 | Owner downloads driver ledger as CSV | PENDING | No CSV download endpoint or UI |

## 2.9 Incentive System (PRD §4.9)

| ID | Requirement | Status | Implementation |
| --- | --- | --- | --- |
| INC-01 | Owner defines incentive rule: active >= X hours → reward | BUILT | backend: GET/POST /owner/incentive-config (payment.js). Frontend: OwnerApp IncentivesTab rule builder |
| INC-02 | Incentive types: full rent waiver, % reduction, fixed credit | BUILT | Incentive rule stores type and value; OwnerApp supports all three modes |
| INC-03 | Incentive calculated automatically on vehicle unassignment | PARTIAL | Unassign endpoint exists; incentive calculation on unassign not confirmed as automatic |
| INC-04 | Incentive logged as INCENTIVE ledger entry | PARTIAL | Entry type exists in schema; not confirmed auto-created on unassign |
| INC-05 | Driver notified when incentive applied | PENDING | No notification on incentive application |

## 2.10 Owner Dashboard (PRD §4.10)

| ID | Requirement | Status | Implementation |
| --- | --- | --- | --- |
| DSH-01 | Total vehicles, active drivers, today's online, today's cash, total outstanding — all without scrolling | BUILT | OwnerApp.jsx HomeTab: StatCards for all 5 metrics. backend: /owner/stats |
| DSH-02 | 30-day monthly collection trend chart (bar) | BUILT | backend: GET /owner/trend (payment.js) returns 30 days with online+cash split. Frontend: OwnerApp.jsx HomeTab — recharts BarChart stacked |
| DSH-03 | Collection breakdown by driver, sortable | PARTIAL | OwnerApp TransactionsTab shows per-driver transactions. No sort by amount; no drill-down tap to driver detail |
| DSH-04 | SOS alerts on dashboard with driver name + location | BUILT | backend: GET /owner/sos-alerts, PUT /owner/sos-dismiss/:id. Frontend: OwnerApp.jsx SOS alert overlay |
| DSH-05 | Owner initiates chat with driver from dashboard | BUILT | In-app chat: backend POST/GET /chat/send, /chat/messages. Frontend: OwnerApp chat panel + DriverPWA.js chat |

## 2.11 Admin Panel (PRD §4.11)

| ID | Requirement | Status | Implementation |
| --- | --- | --- | --- |
| ADM-01 | Drill-down: Companies → Owners → Drivers → Full detail | BUILT | apps/web: admin/companies → /companies/[id] → owners → drivers. backend/src/routes/admin.js: full hierarchy |
| ADM-02 | Platform-wide KPIs on landing page | BUILT | backend: GET /admin/platform-stats. apps/web: admin/dashboard/page.tsx |
| ADM-03 | Transaction view with filters | PARTIAL | backend: GET /admin/transactions. apps/web admin shows transactions; date/status/phone filter not fully implemented in UI |
| ADM-04 | Register new company; assign owners | BUILT | backend: POST /admin/companies, POST /admin/owners/:id/assign-company. apps/web: companies page with add form |
| ADM-05 | Document review: approve/reject with reason | BUILT | backend: PATCH /admin/kyc/:id/approve, /reject. apps/web: admin/kyc/page.tsx |
| ADM-06 | Audit log of all admin actions | PENDING | No audit log table or endpoint implemented |
| ADM-07 | All admin list endpoints < 500ms | PARTIAL | Companies query uses LEFT JOINs; not yet CTE-optimised per DevSpec. No load testing done |

## 2.12 Manager Role (PRD §4.12)

| ID | Requirement | Status | Implementation |
| --- | --- | --- | --- |
| MGR-01 | Owner adds manager with phone and permission set | BUILT | backend: owner/manager.routes.js POST /add, PUT /:id/permissions. Frontend: OwnerApp.jsx ManagerTab with add + permission editor |
| MGR-02 | Manager logs in via phone OTP flow | PARTIAL | Manager phone in DB; verify-otp does not detect manager role or embed permissions[] in JWT yet |
| MGR-03 | Manager dashboard shows only permitted tabs | PARTIAL | apps/pwa: ManagerApp.jsx shell built with permission-gated tab structure. PERM_TABS map is empty — no tabs wired yet |
| MGR-04 | Permissions: view_drivers, view_collections, record_cash, assign_vehicle, chat, view_documents, sos_alerts | PARTIAL | Permission fields exist in DB and manager add form. Not enforced server-side on collection/assignment endpoints |
| MGR-05 | Manager access suspended if subscription expires | PENDING | No subscription check on manager login |
| MGR-06 | Owner can revoke manager access | BUILT | backend: DELETE /owner/manager/:id. Frontend: OwnerApp manager remove button |

## 2.13 Notifications & Communication (PRD §4.13)

| ID | Requirement | Status | Implementation |
| --- | --- | --- | --- |
| COM-01 | In-app chat between owner and individual driver | BUILT | backend: POST /chat/send, GET /chat/messages (payment.js). DriverPWA.js + OwnerApp.jsx both have chat UI. Messages stored in DB |
| COM-02 | Push notification on: payment success, incentive, SOS, KYC | PARTIAL | In-app notifications in DB (driver_notifications table). WhatsApp/push not implemented. Payment success and SOS trigger in-app only |
| COM-03 | SOS alert captures GPS coordinates | BUILT | HelpSOS.js: navigator.geolocation → POST /driver/sos with lat/lng. Owner sees coordinates in SOS alert |
| COM-04 | OTP via WhatsApp primary, SMS fallback | PARTIAL | Twilio SMS configured in auth.js sendSMS(). WhatsApp Business template not yet approved/configured |

# 3. DevSpec Architecture Status

## 3.1 Backend Structure — Route → Controller → Service → Data

Target: strict layered architecture per DevSpec §11. Each layer has exactly one responsibility.

| Layer / Component | Status | Notes |
| --- | --- | --- |
| Route files (method + path + middleware only) | PARTIAL | backend/src/routes/payment.js contains 2800+ lines of business logic mixed into routes. Refactor needed to extract controllers |
| Controller layer | PARTIAL | backend/src/controllers/: adminController.js, authController.js, driverController.js, ownerController.js exist. Most routes still inline |
| Service layer | PARTIAL | backend/src/services/: payyantra.service.js, payment.service.js, notification.service.js, chat.service.js, assignment.service.js, vehicle.service.js, driver.service.js exist. Not all routes use them |
| apps/api/ (spec target) | PARTIAL | Scaffold complete: auth, driver, owner, vehicle, assignment, collection, kyc, payment, admin, manager routes all exist. All return "coming soon" stubs — not connected to DB yet |
| Centralised error handler | PARTIAL | apps/api has AppError + errorHandler (utils/errors.js). backend/ returns mixed error formats |
| Redis rate limiting | PENDING | In-memory Map used for OTP rate limiting. express-rate-limit with RedisStore not wired in live backend/ |
| Input validation (express-validator) | PENDING | apps/api has validators/ directory. backend/ has no express-validator on mutation endpoints |
| Structured logging (JSON/CloudWatch) | PENDING | console.log used throughout. Morgan JSON format not configured in backend/ |

## 3.2 Frontend Architecture

| Component | Status | Notes |
| --- | --- | --- |
| Driver PWA — apps/pwa/ (React 18 + Vite) | PARTIAL | Scaffold per DevSpec §9. DriverApp, DriverWalletTab, DriverPayTab, DriverKYCTab, DriverChatTab all present. AuthContext, api.js per spec. Not yet deployed — frontend/ is live |
| Manager App — apps/pwa/manager/ | PARTIAL | ManagerApp.jsx shell built with permission tab structure. ManagerDashboard.jsx stub. PERM_TABS empty — no actual tabs wired |
| Owner/Admin Web — apps/web/ (Next.js 14) | PARTIAL | Admin pages built: dashboard, companies, companies/[id], drivers, kyc. Owner pages (dashboard, drivers, vehicles, collections, incentives) not yet built in apps/web — only in frontend/ |
| apps/web middleware.ts | PARTIAL | Auth guard implemented for /admin routes. Owner route guarding not configured. Token cookie name uses mg_admin_token (admin only), not mg_token (owner) |
| Offline PWA / Workbox / manifest.json | PENDING | apps/pwa/public/manifest.json exists. Workbox service worker not configured in vite.config.js |
| Live frontend/ (CRA — legacy) | BUILT | frontend/src/pages/: OwnerApp.jsx, DriverPWA.js, Login.js, LandingPage.js all live on Vercel. This is the current production frontend |

# 4. API Contract Status (DevSpec §13)

The following endpoints are per DevSpec §13. All are implemented in backend/ (live on Render at mg-qw5s.onrender.com). apps/api/ stubs are scaffolded but not yet live.

| Endpoint | Method | Status | Auth | Notes |
| --- | --- | --- | --- | --- |
| /api/auth/send-otp | POST | BUILT | PUBLIC | Returns OTP in response body (dev only). bcrypt hash not used — OTP stored plaintext in dev |
| /api/auth/verify-otp | POST | BUILT | PUBLIC | Returns JWT. owner_id in payload. permissions[] not included for managers |
| /api/auth/admin-send-otp | POST | BUILT | admin_secret header | Admin 2-factor login. Requires phone + admin_secret |
| /api/auth/admin-verify-otp | POST | BUILT | admin_secret header | DEV_BYPASS_OTP=true accepts 000000 in staging |
| /api/driver/wallet | GET | BUILT | JWT(driver) | Returns balance + recent ledger entries |
| /api/driver/sos | POST | BUILT | JWT(driver) | Saves lat/lng, triggers owner notification |
| /api/driver/notifications | GET | BUILT | JWT(driver) | Unread in-app notifications |
| /api/payment/create-order | POST | BUILT | JWT | Creates PayYantra order → returns checkoutUrl |
| /api/payment/webhook | POST | BUILT | PUBLIC | PayYantra callback. HMAC verify not yet implemented |
| /api/payment/owner/stats | GET | BUILT | JWT(owner) | KPIs: vehicles, drivers, todayCollection, pendingDues |
| /api/payment/owner/transactions | GET | BUILT | JWT(owner) | Paginated transaction history filtered by ownerId |
| /api/payment/owner/trend | GET | BUILT | JWT(owner) | 30-day daily collection split (online + cash). Always returns 30 items |
| /api/payment/owner/overdue-drivers | GET | BUILT | JWT(owner) | Drivers who have not paid today |
| /api/payment/owner/remind-overdue | POST | BUILT | JWT(owner) | Inserts in-app notification for each overdue driver |
| /api/payment/owner/cash-payment | POST | BUILT | JWT(owner) | Records cash collection → driver_ledger entry |
| /api/payment/owner/ledger-entry | POST | BUILT | JWT(owner) | Manual wallet entry: DAMAGE_CHARGE, PENALTY etc. |
| /api/payment/chat/send | POST | BUILT | JWT | Owner-driver in-app messaging |
| /api/payment/chat/messages | GET | BUILT | JWT | Fetch conversation history |
| /api/assignment/assign | POST | BUILT | JWT(owner) | Assign vehicle to driver with rent model |
| /api/assignment/unassign | POST | BUILT | JWT(owner) | Release vehicle assignment |
| /api/assignment/available/vehicles | GET | BUILT | JWT(owner) | Unassigned vehicles list |
| /api/admin/platform-stats | GET | BUILT | JWT(admin) + x-admin-key | Companies, drivers, GMV totals |
| /api/admin/companies | GET/POST | BUILT | JWT(admin) + x-admin-key | List all companies + register new |
| /api/admin/companies/:id/owners | GET | BUILT | JWT(admin) + x-admin-key | Owners under a company |
| /api/admin/owners/:id/drivers | GET | BUILT | JWT(admin) + x-admin-key | Drivers under an owner |
| /api/admin/kyc/pending | GET | BUILT | JWT(admin) + x-admin-key | KYC queue for review |
| /api/admin/kyc/:id/approve | PATCH | BUILT | JWT(admin) + x-admin-key | Approve driver KYC |
| /api/admin/kyc/:id/reject | PATCH | BUILT | JWT(admin) + x-admin-key | Reject with reason |
| /api/collection/cash | POST | PENDING | JWT(owner/manager) | Spec route not implemented; cash via /payment/owner/cash-payment instead |
| /api/owner/dashboard-stats | GET | PENDING | JWT(owner) | Spec route in apps/api stub; actual data served from /payment/owner/stats |
| /api/vehicle | GET/POST | PENDING | JWT(owner) | apps/api stub only; vehicles via /payment/owner/vehicles in live backend |
| /api/kyc (document upload) | POST | PARTIAL | JWT(driver) | KYC verify endpoints exist; file upload to S3 not implemented |

# 5. P0 / P1 Completion Summary

## 5.1 P0 Features — Must Have Before First Paying Customer

| P0 Feature | Status | Gaps / What Remains |
| --- | --- | --- |
| Phone OTP login | BUILT | OTP not bcrypt-hashed; returned in API response (dev). Needs hash in prod |
| Driver management (add, assign, deactivate) | PARTIAL | Add + assign done. Deactivation does not block login yet |
| Vehicle management (register, assign, unassign) | BUILT | All three working end-to-end |
| UPI rent collection via PayYantra | BUILT | Payment initiation + redirect + webhook handler live. HMAC verify pending |
| Driver wallet & ledger | BUILT | Balance, ledger entries, daily rent working. Not all entry types triggered |
| Owner dashboard (collections today, outstanding) | BUILT | All 5 KPI metrics + trend chart + overdue list |
| Admin company management | BUILT | Companies CRUD + owner/driver drill-down in apps/web |
| KYC document upload (S3 storage) | PENDING | Upload UI built; S3 not connected. Files not persisted across restarts |

## 5.2 P1 Features — Ship Within 4 Weeks of P0

| P1 Feature | Status | Gaps / What Remains |
| --- | --- | --- |
| Manager login + permission gates | PARTIAL | Manager added by owner, routes exist. JWT does not include permissions[]; ManagerApp tabs empty |
| Document approval workflow | BUILT | Admin approve/reject with reason working in apps/web |
| Incentive system | PARTIAL | Rule config + UI built. Auto-calculation on unassign not confirmed |
| Cash collection by manager | PENDING | Manager permission gate on cash endpoint not wired |
| Push / WhatsApp notifications | PARTIAL | In-app only. WhatsApp Business template not approved |
| Monthly trend charts | BUILT | 30-day stacked bar chart on owner dashboard |

# 6. Critical Gaps Before Production

## 6.1 Security

| Issue | Priority | Detail |
| --- | --- | --- |
| OTP returned in API response body | HIGH | auth.js /send-otp returns otp field. Must be removed in production (dev only flag, but currently unconditional) |
| OTP stored as plaintext in DB | HIGH | DevSpec requires bcrypt.hash(otp, 10). Current: stores raw string |
| PayYantra webhook HMAC not verified | HIGH | POST /webhook processes payload without signature check. Enables fake payment injection |
| No fallback secrets in production | MEDIUM | backend/ has hardcoded fallbacks (e.g. jwt: voltops_super_secret_key_2025). Must crash if env missing |
| KYC documents not in S3 private bucket | HIGH | Files not stored — or stored on server disk which wipes on Render restart |
| Admin dual-factor (JWT + x-admin-key) inconsistent | MEDIUM | apps/web/src/lib/api.ts sends x-admin-key from cookie. backend/src/routes/admin.js does not verify this header on all endpoints |

## 6.2 Scalability / Architecture

| Issue | Priority | Detail |
| --- | --- | --- |
| payment.js mega-route (2800+ lines) | HIGH | Single file contains 61 routes with inline business logic. Blocks parallel development and maintainability. Needs split into controllers + services |
| Render free tier sleeps after 15 min | HIGH | First request after sleep takes 30+ seconds. Upgrade to Render Standard before any paying users |
| Neon free tier connection limits | MEDIUM | Max 10 simultaneous connections on free tier. Upgrade before scale or migrate to RDS |
| In-memory OTP rate limiting resets on restart | MEDIUM | otpAttempts Map lost on Render restart. Replace with Redis when available |
| No SQS webhook decoupling | MEDIUM | PayYantra webhook does DB work synchronously. Needs < 200ms response; current path can exceed this |
| apps/api/ and backend/ divergence | HIGH | Two backend codebases. apps/api/ is the target but not live. Need migration plan: feature-by-feature port from backend/ to apps/api/ |

# 7. Recommended Next Sprint Priorities

Ordered by impact to reach first paying customer:

| # | Task | Priority | Rationale |
| --- | --- | --- | --- |
| 1 | Wire S3 for KYC document upload (backend/ → apps/api S3 service) | P0 Blocker | Documents lost on server restart. Critical before any real driver onboarding |
| 2 | Remove OTP from API response; hash in DB with bcrypt | P0 Security | Security requirement per DevSpec §24 and PRD §5.3 |
| 3 | Verify PayYantra webhook HMAC-SHA256 before processing | P0 Security | Without this, fake payment injection is trivially possible |
| 4 | Fix deactivated driver login block in verify-otp | P0 Blocker | DRV-04: deactivated driver can still log in and pay |
| 5 | Add permissions[] to manager JWT in verify-otp | P1 | Required for MGR-02, MGR-03 — manager tab gating |
| 6 | Wire ManagerApp.jsx PERM_TABS to actual owner tab components | P1 | MGR-03: manager sees permitted tabs. apps/pwa is built but PERM_TABS is empty |
| 7 | Split payment.js into controllers + services | Tech Debt | Pre-requisite for parallel development and AWS migration |
| 8 | Port live backend/ features to apps/api/ (begin migration) | Architecture | Start feature-by-feature migration to get off Render |
| 9 | Add WAL-05: wallet mutation in DB transaction (BEGIN/COMMIT) | P0 Financial | Critical: balance and ledger must update atomically to prevent discrepancies |
| 10 | Add pagination to driver list and ledger endpoints | P1 | DRV-07, WAL-04: required before any owner has > 50 drivers |

# 8. Codebase File Map

Quick reference: where each feature lives in the current codebase.

| Feature | File(s) — Frontend | File(s) — Backend |
| --- | --- | --- |
| OTP Login | frontend/src/pages/Login.js apps/pwa/src/pages/Login.jsx | backend/src/routes/auth.js |
| Admin Login | apps/web/app/login/page.tsx | backend/src/routes/auth.js (admin-send-otp, admin-verify-otp) |
| Owner Dashboard | frontend/src/pages/OwnerApp.jsx (HomeTab) | backend/src/routes/payment.js /owner/stats, /owner/trend |
| Owner Drivers Tab | frontend/src/pages/OwnerApp.jsx (DriversTab) | backend/src/routes/payment.js /owner/add-driver backend/src/routes/assignment.js |
| Owner Vehicles Tab | frontend/src/pages/OwnerApp.jsx (VehiclesTab) | backend/src/routes/payment.js /owner/vehicles |
| Owner Handover/Assignment | frontend/src/pages/OwnerApp.jsx (HandoverTab) | backend/src/routes/assignment.js /assign-with-rent, /unassign |
| Owner Transactions | frontend/src/pages/OwnerApp.jsx (TransactionsTab) | backend/src/routes/payment.js /owner/transactions |
| Owner Overdue Drill-down | frontend/src/pages/OwnerApp.jsx (overdueDrivers modal) | backend/src/routes/payment.js /owner/overdue-drivers, /owner/remind-overdue |
| Owner Managers | frontend/src/pages/OwnerApp.jsx (ManagerTab) | backend/src/routes/owner/manager.routes.js |
| Owner Incentives | frontend/src/pages/OwnerApp.jsx (IncentivesTab) | backend/src/routes/payment.js /owner/incentive-config |
| Owner Chat | frontend/src/pages/OwnerApp.jsx (chat panel) | backend/src/routes/payment.js /chat/send, /chat/messages |
| Driver App Shell | frontend/src/pages/DriverPWA.js apps/pwa/src/pages/driver/DriverApp.jsx | — |
| Driver Wallet | frontend/src/pages/DriverPWA.js (WalletTab) apps/pwa/src/pages/driver/DriverWalletTab.jsx | backend/src/routes/payment.js /driver/wallet, /driver/dues |
| Driver Payment (UPI) | frontend/src/pages/DriverPWA.js (PayTab) apps/pwa/src/pages/driver/DriverPayTab.jsx | backend/src/routes/payment.js /create-order backend/src/routes/payment.js /webhook |
| Driver KYC Upload | frontend/src/pages/DriverPWA.js (KYC section) apps/pwa/src/pages/driver/DriverKYCTab.jsx | backend/src/routes/kyc.js backend/src/routes/uploads.js |
| Driver SOS | frontend/src/pages/HelpSOS.js frontend/src/pages/DriverPWA.js (SOS button) | backend/src/routes/payment.js /driver/sos backend/src/routes/payment.js /owner/sos-alerts |
| Admin Dashboard | apps/web/app/admin/dashboard/page.tsx apps/web/src/app/admin/dashboard/page.tsx | backend/src/routes/admin.js /platform-stats |
| Admin Companies | apps/web/app/admin/companies/page.tsx apps/web/app/admin/companies/[id]/page.tsx | backend/src/routes/admin.js /companies |
| Admin KYC Review | apps/web/app/admin/kyc/page.tsx | backend/src/routes/admin.js /kyc/pending, /kyc/:id/approve, /kyc/:id/reject |
| Manager App Shell | apps/pwa/src/pages/manager/ManagerApp.jsx apps/pwa/src/pages/manager/ManagerDashboard.jsx | backend/src/routes/owner/manager.routes.js |
| Incentive Config | frontend/src/pages/OwnerApp.jsx (IncentivesTab) | backend/src/routes/payment.js /owner/incentive-config backend/src/routes/owner/incentive.routes.js |
| Cash Recording | frontend/src/pages/OwnerApp.jsx (Record Cash modal) | backend/src/routes/payment.js /owner/cash-payment |
| Landing Page | frontend/src/pages/LandingPage.js | — |

MobilityGrid by PayYantra · Implementation Status v1.0 · Confidential · June 07, 2026