MobilityGrid

Master Status & Architecture Brief

Digital Fleet Operations & Financial Management Platform

| Prepared by | Shayla Tyagi — CTO, PayYantra |
| --- | --- |
| Date | June 8, 2026 |
| Status | Active Development |
| Deployment | Render (backend) + Vercel (frontend) → AWS (target) |
| Deadline | June 13, 2026 (next milestone) |
| Classification | Confidential — Internal Use Only |

# 1. What Is MobilityGrid

MobilityGrid is a multi-tenant SaaS platform that replaces WhatsApp groups, paper ledgers, and Excel sheets used by India's fleet operators. It is purpose-built for vehicle rental operators — EV fleets, auto-rickshaw pools, truck aggregators — managing between 5 and 500 vehicles.

The core value chain:

Driver pays rent → Owner sees it immediately → Ledger updates → Both sides see the same truth. No disputes. No leakage. No WhatsApp chasing.

## 1.1 The Four Stakeholders

| Stakeholder | Device | Connectivity | Primary Action |
| --- | --- | --- | --- |
| Driver | Low-end Android | 2G / 3G | Pay rent, check wallet, upload KYC |
| Fleet Owner | Android / Desktop | Good | Manage fleet, view collections, track dues |
| Manager | Android | Good | Record cash, assign vehicles (permission-limited) |
| Admin (MG Team) | Desktop | Office | Approve KYC, onboard companies, view GMV |

## 1.2 Strategic Differentiators

| Competing Approach | Their Gap | MobilityGrid's Answer |
| --- | --- | --- |
| Pure payments (PhonePe, GPay) | No operations layer | Payments + ledger + operations in one place |
| Fleet GPS trackers | No financial layer | Financial operations are core, not add-on |
| Generic accounting (Tally, Zoho) | Not built for drivers | Mobile-first, UPI-native, works on 2G |
| WhatsApp + Excel | No automation, no audit trail | Structured workflows replacing manual coordination |

## 1.3 Phase 1 Target

- 100 active fleet owners by December 2026

- ~5,000 drivers on the platform

- Primary markets: Bengaluru, Hyderabad, Chennai, Pune, Jaipur

# 2. Architecture: Where Things Live Today

## 2.1 Current Production State (What's Live Right Now)

Three separate deployments form the current production system:

| App | Technology | Deployed At | Purpose |
| --- | --- | --- | --- |
| frontend/ | CRA React (legacy) | Vercel — mg-sandy.vercel.app | Owner app, Admin panel, Driver PWA, Manager app |
| backend/ | Node.js + Express | Render — mg-backend | All API routes, DB connection, PayYantra integration |
| landing/ | Static HTML/CSS/JS | Netlify — drag-and-drop | Public marketing/landing page |

⚠ IMPORTANT: mg-sandy.vercel.app is the DEMO deployment. Do not touch it. All frontend changes go through Vercel's automatic GitHub deploy from the frontend/ folder.

## 2.2 Target Architecture (Per DevSpec — Not Yet in Production)

The DevSpec defines a monorepo with three apps that will eventually replace the current frontend/ and backend/ deployments:

| App Folder | Technology | Target Deployment | Who Uses It |
| --- | --- | --- | --- |
| apps/pwa/ | React 18 + Vite (PWA) | AWS CloudFront + S3 | Drivers + Managers |
| apps/web/ | Next.js 14 App Router + TypeScript | AWS Amplify | Fleet Owners + Admins |
| apps/api/ | Node.js + Express (CommonJS) | AWS ECS Fargate | All apps call this |

Supporting AWS infrastructure (managed by Papa / DevOps team):

- RDS PostgreSQL 15 Multi-AZ — primary database

- ElastiCache Redis 7 — rate limiting + session cache

- SQS FIFO — webhook decoupling + notifications queue

- S3 — KYC document storage (private bucket, pre-signed URLs)

- AWS Secrets Manager — all credentials (never in code)

## 2.3 Locked Architecture Decisions (ADRs)

| ADR | Decision | Reason |
| --- | --- | --- |
| ADR-001 | Monorepo with npm workspaces | Atomic commits, shared tooling, single CI pipeline |
| ADR-002 | Two frontend apps (PWA + Next.js) | Drivers need 2G/offline PWA; Owners need SSR. Incompatible requirements. |
| ADR-003 | AWS over Render/Heroku for production | Render deletes files on restart (breaks KYC uploads). No Multi-AZ. Financial data needs HA. |
| ADR-004 | No ORM — raw SQL via pg | Financial data needs explicit BEGIN/COMMIT/ROLLBACK. ORM hides transaction control. |
| ADR-005 | PayYantra only for payments | PayYantra is the parent company. No Razorpay/Stripe. |
| ADR-006 | Append-only financial records | Indian GST + compliance. Ledger entries never deleted — reversals only. |
| ADR-007 | SQS for webhook decoupling | PayYantra expects <200ms response. DB transaction takes 200–500ms. SQS gives <50ms write path. |

# 3. Current Codebase: What's Built

## 3.1 Backend (backend/) — Deployed on Render

The main production backend. Express + raw pg. CommonJS. Routes:

| Route File | Endpoints Built | Status |
| --- | --- | --- |
| auth.js | POST /send-otp, POST /verify-otp, POST /admin-send-otp, POST /admin-verify-otp | ✅ Live |
| driver.js | profile, wallet, telemetry, earnings, SOS, KYC upload, pay/initiate | ✅ Live |
| owner.js | stats, vehicles, drivers, assign, unassign, payments | ✅ Live |
| admin.js | companies, owners, drivers, KYC, transactions, platform-stats, audit-log | ⚠ Live but module.exports missing — backend crashes |
| payment.js | wallet, activity ping/login/logout, incentive, damage records, ledger entry | ✅ Live |
| assignment.js | assign, unassign, history | ✅ Live |
| kyc.js | status, upload, approve, reject | ✅ Live |
| paymentLinks.js | create payment link, webhook, status | ✅ Live |
| uploads.js | serve uploaded files | ✅ Live |

🚨 CRITICAL: admin.js is missing module.exports = router at the end of the file. This causes Render to crash on startup, making the entire backend unavailable. Fix is ready on disk — needs to be committed and pushed.

## 3.2 Frontend (frontend/) — Deployed on Vercel

Single CRA React app containing all four user apps. Deployed automatically from GitHub master on every push.

| Module | Files | What's Built |
| --- | --- | --- |
| Owner App | OwnerApp.jsx, OwnerDashboardTab.js, OwnerDriversTab.js, OwnerHandoverTab.js, OwnerProfileTab.js, PaymentLinks.jsx | Dashboard stats, driver management, vehicle handover, collection recording, payment links, profile |
| Admin App | CompanyDashboard.js | Login, platform stats, companies list, KYC review, all drivers, logout → /login |
| Driver PWA | DriverPWA.js, MyWallet.js, HelpSOS.js, DriverWalletTab (in apps/pwa) | Wallet balance + ledger, SOS with GPS, KYC upload, UPI payment initiation |
| Manager App | ManagerApp.jsx | Permission-gated tabs (JWT permissions array), dashboard, drivers, collections, chat |
| Auth | Login.js | Role selector — Driver / Owner / Admin, OTP flow, JWT storage |
| Landing | LandingPage.js | Full marketing landing page (also separate in landing/) |

## 3.3 apps/api/ — New Backend (Built, Not Yet Deployed)

Production-grade API per DevSpec. Built with proper middleware stack, error handling, Redis config, Secrets Manager config. Will replace backend/ when AWS is ready.

| Route | What It Does |
| --- | --- |
| auth.js | OTP send/verify with rate limiting, bcrypt OTP hashing, JWT HS256 30-day |
| driver.js | Profile, wallet (atomic), ledger (paginated), SOS, notifications |
| owner.js | Dashboard stats, drivers CRUD, vehicles CRUD, collections trend (30-day), wallet entry |
| admin.js | Platform stats, companies CRUD, KYC management, transactions, audit log |
| payment.js | PayYantra order initiation, HMAC-SHA256 webhook verify, idempotency, history |
| kyc.js | Document upload (S3 or local tmp fallback), approve/reject with reason |
| collection.js | Cash collection POST (atomic BEGIN/COMMIT/ROLLBACK with FOR UPDATE) |
| vehicle.js | Full CRUD + state machine (Available → Assigned → Maintenance → Inactive) |
| assignment.js | 1-driver-1-vehicle constraint, assign/unassign, history per driver |
| manager.js | Manager CRUD — owner adds/removes managers with permission arrays |
| uploads.js | File serving with pre-signed URL support |

## 3.4 apps/web/ — Next.js 14 Admin (Scaffolded)

Next.js 14 App Router structure is in place. Admin pages scaffolded with TypeScript. Not yet wired to apps/api.

- app/login/page.tsx — Admin login page

- app/admin/dashboard/page.tsx — Platform KPIs

- app/admin/companies/page.tsx — Company list

- app/admin/companies/[id]/page.tsx — Company detail drill-down

- app/admin/drivers/page.tsx — All drivers

- app/admin/kyc/page.tsx — KYC review queue

## 3.5 apps/pwa/ — Vite React PWA (Scaffolded)

PWA structure per DevSpec. AuthContext, Axios interceptors, route guards in place. Not yet wired to apps/api.

- pages/Login.jsx — OTP login

- pages/driver/DriverApp.jsx — Tab shell (wallet / pay / kyc / chat)

- pages/driver/DriverWalletTab.jsx — Balance + ledger

- pages/driver/DriverPayTab.jsx — PayYantra UPI payment

- pages/driver/DriverKYCTab.jsx — Document upload

- pages/driver/DriverChatTab.jsx — Owner-driver chat

- pages/manager/ManagerApp.jsx — Permission-gated shell

- pages/manager/ManagerDashboard.jsx — Manager overview

# 4. Requirements Status (PRD vs Reality)

## 4.1 P0 — Must Have (Before First Paying Customer)

| ID | Requirement | Status | Notes |
| --- | --- | --- | --- |
| AUTH-01 | Phone OTP login for all roles | ✅ Built | WhatsApp via Twilio |
| AUTH-02/03 | OTP 10-min expiry + lockout | ✅ Built | In backend/auth.js |
| AUTH-04 | JWT 30-day session | ✅ Built | HS256 token |
| AUTH-05 | Role-based access control | ✅ Built | verifyToken + requirePermission middleware |
| DRV-01 | Owner adds driver | ✅ Built | POST /api/owner/drivers |
| DRV-02 | Unique phone across platform | ✅ Built | DB unique constraint |
| DRV-04 | Owner deactivates driver | ✅ Built | PUT /drivers/:id/deactivate, blocks login |
| DRV-05 | Full driver profile view | ✅ Built | Assignment history, payment history |
| VEH-01 | Register vehicle | ✅ Built | POST /api/owner/vehicles |
| VEH-02 | Vehicle states (4 states) | ✅ Built | Available/Assigned/Maintenance/Inactive |
| VEH-04/05 | Assignment history + soft delete | ✅ Built | Never hard-deleted |
| ASN-01 | Assign vehicle to driver | ✅ Built | POST /assign with rent model |
| ASN-02/03 | 1 driver ↔ 1 vehicle constraint | ✅ Built | Conflict error on second attempt |
| PAY-01 | Driver initiates UPI via PayYantra | ✅ Built | POST /driver/pay/initiate |
| PAY-02 | Webhook updates wallet in real time | ✅ Built | HMAC verify + idempotency |
| PAY-03 | Duplicate webhook protection | ✅ Built | Order ID idempotency check |
| PAY-06 | Payment status tracking | ✅ Built | Pending/Success/Failed/Cancelled |
| CASH-01 | Owner records cash collection | ✅ Built | Atomic transaction |
| CASH-03 | Online vs cash split in dashboard | ✅ Built | Separate totals |
| WAL-01 | Driver wallet with running balance | ✅ Built | Can go negative |
| WAL-02 | All entry types in ledger | ✅ Built | Payment, Cash, Penalty, Incentive etc. |
| WAL-05 | Balance consistent with ledger | ✅ Built | Atomic BEGIN/COMMIT |
| KYC-01 | Upload Aadhaar, PAN, DL, Bank | ✅ Built | Separate per doc, status tracked |
| KYC-04/05 | 5MB limit + JPEG/PNG/PDF only | ✅ Built | Multer validation |
| KYC-02/03 | S3 storage + pre-signed URLs | 🔧 Partial | Local tmp fallback. S3 config pending (AWS team) |
| DSH-01 | Owner dashboard — all 5 stats | ⚠ Live (broken) | admin.js crash → backend down → shows 0 |
| ADM-02 | Platform KPIs (companies, GMV) | ⚠ Live (broken) | Same backend crash issue |
| ADM-03 | Transaction view with filters | ✅ Built | Date range, status, phone, txn ID |
| ADM-04 | Register company, assign owners | ✅ Built | POST /admin/companies |

## 4.2 P1 — Should Have (Within 4 Weeks of P0)

| ID | Requirement | Status | Notes |
| --- | --- | --- | --- |
| AUTH-06/07 | Manager JWT with permissions | ✅ Built | permissions array in JWT |
| AUTH-08 | Logout clears session | ✅ Built | Token removed + redirect to /login |
| DRV-06 | Filter/search drivers | ✅ Built | By name, phone, status |
| DRV-07 | Paginated driver list | ✅ Built | 50 per page |
| KYC-06 | Admin approve/reject with reason | ✅ Built | PUT /kyc/approve, /kyc/reject |
| KYC-07 | Driver notified on KYC status | 🔧 Partial | WhatsApp notification partially wired |
| KYC-08/09 | Re-upload on rejection, KYC gate | ✅ Built | New upload replaces rejected |
| INC-01/02 | Owner defines incentive rule | ✅ Built | Type + threshold configurable |
| INC-03/04 | Auto-calculate + log on unassign | ✅ Built | Hours active comparison, INCENTIVE ledger entry |
| INC-05 | Driver notified of incentive | 🔧 Partial | In-app only; WhatsApp pending |
| DSH-02 | Monthly trend chart (30 days) | ✅ Built | Bar chart; needs backend fix to show data |
| DSH-04 | SOS alerts on owner dashboard | ✅ Built | GPS coordinates captured |
| WAL-07 | CSV download for driver ledger | ✅ Built | Date range filter |
| CASH-02 | Manager records cash | ✅ Built | If record_cash permission in JWT |
| MGR-01/02/03 | Manager login + permission-gated tabs | ✅ Built | Full tab gating from JWT |
| MGR-05/06 | Suspend + revoke manager access | ✅ Built | Owner DELETE /manager/:id |
| COM-01 | In-app chat owner ↔ driver | 🔧 Partial | Route exists, UI shell built, not fully wired |
| COM-03 | SOS with GPS coordinates | ✅ Built | navigator.geolocation + POST /driver/sos |
| ADM-06 | Admin audit log | ✅ Built | actor, action, timestamp, entity logged |
| ADM-07 | List endpoints < 500ms | 🔧 Partial | No Redis caching yet on Render |

## 4.3 P2 / Not Yet Built

| ID | Requirement | Notes |
| --- | --- | --- |
| DRV-03 | Bulk CSV import (up to 500 drivers) | Not built |
| CASH-04 | Edit cash entry within 24h | Not built (P2) |
| COM-02 | Push notifications (payment, incentive, SOS) | Not built — needs FCM/Twilio WhatsApp |
| COM-04 | WhatsApp OTP (primary) + SMS fallback | Partial — Twilio configured, not for all events |
| DSH-05 | Owner initiate chat from dashboard | Chat UI partial, not dashboard-linked |
| Multi-language | Hindi translation (Phase 2) | i18next configured, translations not written |
| ADR-007 | SQS webhook decoupling | Backend handles synchronously. SQS needed for scale. |
| Subscriptions | Manager feature ₹499/month billing | No subscription management built |

# 5. Database Schema

Neon PostgreSQL (development). RDS Multi-AZ (production target). Full DDL in docs/schema.sql.

| Table | Purpose | Key Columns |
| --- | --- | --- |
| client_companies | Fleet companies on platform | id, company_name, company_status (ACTIVE/INACTIVE) |
| owners | Fleet owner accounts | id, owner_code (string key), company_id FK |
| drivers | Individual drivers | id, owner_code (links to owner), status, kyc_status |
| vehicles | Fleet vehicles | id, reg_number (unique), type, status, owner_code |
| vehicle_assignments | Driver-vehicle assignment log | driver_id, vehicle_id, daily_rent, assigned_at, unassigned_at |
| driver_wallet | Current balance per driver | driver_id (unique), balance |
| driver_ledger | Immutable transaction log | driver_id, type, amount, description, created_at |
| ms_orders | PayYantra payment orders | order_id (unique), driver_id, amount, status |
| kyc_documents | KYC document records | driver_id, doc_type, file_url, status, rejection_reason |
| cash_collections | Manual cash records | driver_id, owner_id, amount, collected_at, notes |
| managers | Owner's manager accounts | owner_id FK, phone, permissions (array), status |
| admin_audit_log | All admin actions | action, entity_type, entity_id, performed_by, created_at |
| sos_alerts | Driver SOS events | driver_id, latitude, longitude, status, created_at |
| incentive_rules | Owner incentive config | owner_id, min_hours, reward_type, reward_value |

Key schema rules from DevSpec:

- driver_ledger is APPEND ONLY — no updates, no deletes. Reversals are new entries.

- ms_orders amounts are never updated after creation.

- owner_code is a string field (not owner_id numeric FK) — used to link drivers to owners.

- company_status column name on client_companies (not 'status').

# 6. Known Bugs & Issues (As of June 8, 2026)

| Issue | Root Cause | Fix Status | Action Required |
| --- | --- | --- | --- |
| Admin dashboard shows all 0s | admin.js missing module.exports = router → Render crashes on startup | Fix on disk — NOT pushed | git add backend/src/routes/admin.js && git commit && git push |
| Owner trend chart shows flat bars | 90-day window deployed but transactions may be older | Deployed | May need to extend to 12-month monthly view |
| git index.lock blocks sandbox commits | Windows-owned lock file from previous git crash | User must delete manually | Remove-Item .git\index.lock -Force (if exists) |
| Netlify landing favicon | Netlify is drag-and-drop, not git-based | File ready | User must manually re-upload landing/ folder to Netlify |
| apps/pwa not wired to apps/api | Scaffolded only — API calls not connected | Not started | Next dev task |
| apps/web not wired to apps/api | Scaffolded only — Server Components not fetching | Not started | Next dev task |
| S3 KYC storage not active | AWS setup pending (Papa handling) | Pending AWS | Keep configurable; local tmp works for now |

# 7. What to Build Next (Priority Order)

Based on PRD priorities and June 13 deadline:

## 🔥 Immediate (Today)

- Fix git + push admin.js → backend comes back online → admin dashboard + owner chart work

## This Week (June 8–13)

| Priority | Task | Effort | Why |
| --- | --- | --- | --- |
| P0 | Wire apps/pwa to apps/api (replace backend/ calls) | Medium | DevSpec requires Vite PWA, not CRA |
| P0 | Wire apps/web to apps/api (Next.js Server Components) | Medium | Owner + Admin should use new API |
| P1 | Run docs/schema.sql migration on Neon | Low | Missing tables block new API routes |
| P1 | Push notifications — payment success via Twilio WhatsApp | Medium | Driver trust mechanism |
| P1 | Complete in-app chat wiring | Medium | Owner-driver communication |

## Next Sprint (Post June 13)

- AWS infrastructure setup (coordinate with Papa) — ECS Fargate, RDS Multi-AZ, S3, SQS

- Migrate from Render/Vercel to AWS ECS + Amplify

- S3 for KYC documents (15-min pre-signed URLs)

- Redis rate limiting (replace express-rate-limit memory store)

- SQS webhook decoupling (ADR-007)

- Bulk CSV driver import (DRV-03)

- Subscription management for Manager feature (₹499/month)

- Hindi language translations (Phase 2)

# 8. Security & Compliance Checklist

| Requirement | Status | Notes |
| --- | --- | --- |
| All API traffic HTTPS only | ✅ | Enforced by Render + Vercel |
| JWT secrets in environment only | ✅ | No hardcoded fallbacks |
| OTP stored as bcrypt hash | ✅ | Never returned in API response |
| PayYantra HMAC-SHA256 webhook verification | ✅ | Before any processing |
| Role enforcement at middleware level | ✅ | verifyToken + requirePermission |
| Input validation on all mutating endpoints | ✅ | express-validator |
| backend/.env never committed to git | ✅ | In .gitignore |
| KYC docs in private S3 (pre-signed URLs) | 🔧 Pending | AWS setup pending |
| No personal data in logs | 🔧 Review needed | Check console.log statements |
| Rate limiting Redis-backed | 🔧 Partial | Memory store on Render; needs Redis for production |
| Financial records append-only (no updates/deletes) | ✅ | driver_ledger schema + code enforced |
| DEV_BYPASS_OTP=true only for testing | ✅ | Must be false in production |

# 9. How to Work With This Codebase

## 9.1 Rule #1 — Approval Before Any Change

Treat every code change as needing CTO sign-off before implementation. Explain what you plan to change and why before touching any file. Only make the exact change requested — nothing more.

## 9.2 The Two Codebases

There are effectively two parallel codebases right now:

| Codebase | Status | Don't Touch Unless... |
| --- | --- | --- |
| frontend/ + backend/ | LIVE — this is what users see | Explicitly asked to fix something here |
| apps/pwa + apps/web + apps/api | In development — not in production yet | Working on new architecture tasks |

## 9.3 Git Workflow

- Sandbox CANNOT push to GitHub (no credentials)

- All git commits must be run from PowerShell on your machine

- If git index.lock exists: Remove-Item .git\index.lock -Force

- Render auto-deploys from master (backend/ changes go live in ~2 min)

- Vercel auto-deploys from master (frontend/ changes go live in ~1 min)

- Netlify is drag-and-drop only — manual redeploy needed for landing/ changes

## 9.4 Environment Variables

backend/.env is never committed to git. Contains: DATABASE_URL, JWT_SECRET, PAYYANTRA_CLIENT_ID, PAYYANTRA_CLIENT_SECRET, ADMIN_SECRET_KEY, TWILIO_*, DEV_BYPASS_OTP.

## 9.5 AWS

AWS infrastructure is handled by Papa (DevOps). All AWS-dependent features (S3, SQS, ECS, RDS Multi-AZ, Secrets Manager) should be kept configurable with fallbacks until AWS is ready.

— End of Document —